# Product Requirements Document

Funder Website Data Pipeline Integration

December 2025 | Version 1.2.2

# 1. Executive Summary

This PRD outlines the integration of a new automated data pipeline that I have created (hosted on Azure) into the Grants AI platform. The integration will significantly enhance three core platform capabilities:

- Funder Profile Enrichment: Enhance funder profiles with detailed, structured information about each funding programme, including focus areas, eligibility, amounts, deadlines, and application requirements.

- Improved Prospecting: Filter out unsuitable prospects earlier and rank opportunities more accurately using opportunity-level eligibility and focus data plus UKCat categorisation (from Charity Commission profiles), and match users to specific funding programmes rather than just funders.

- Improved Application Drafting: Improve the quality of drafted applications using the structured opportunity data and stored analyses. The RAG/embedding database already exists in our systems, but integrating retrieval into drafting is out of scope for this phase.

# 2. Source Data Overview

## 2.1 Pipeline Summary

The external pipeline (hosted on Azure VM) performs two key functions monthly and one quarterly:

- Trust Registry Updates: Identifies newly registered trusts and closures from the Charity Commission

- Website Monitoring: Monitors ~all 5,000 funder websites and 6000 Charity Commission Profiles for changes, re-crawls updated sites, and extracts structured data

- (Quarterly) Grants AI Funder Backfill (UKCat): Syncs the full Grants AI funder list (~11,000) into the Azure database using Charity Commission profiles to capture UKCat categorisation, including for funders that currently only have Charity Commission profile data (no website crawl yet).

## 2.2 Data Structure: Foundations vs Opportunities

Important: The pipeline now produces data both at the funder level (as we do now) and the ‘funding opportunity’ level. Each opportunity row represents a distinct pot of money/programme with its own purpose, eligibility, amounts and deadlines. A single foundation can therefore have multiple opportunities.

This is a significant enhancement over the current system, which only knows about foundations. Users should now be matched to specific funding programmes rather than just foundations.

## 2.3 Structured Data Fields

Each funding opportunity record contains 18 fields:

| Field | Description |
| --- | --- |
| Foundation Name | Official name of the foundation (used for matching to Grants AI funder records; prefer charity number matching where available, otherwise name matching). |
| Opportunity Title | Name of the specific funding programme (e.g., 'Small Grants Fund', 'Capital Programme') |
| Grantmaking? | Boolean flag (1.0 = confirmed grantmaker, 0.0 = not grantmaking) |
| Funding Focus | Primary areas/causes this programme supports |
| Eligibility (Inclusion) | Parameters around who CAN apply to this programme |
| Eligibility (Exclusion) | Parameters around who CANNOT apply to this programme |
| Funding Amounts | Typical grant sizes for this programme |
| Deadlines | Application deadlines for this programme |
| Application Process | How to apply (online form, email, letter, etc.) |
| Form Type | ONLINE APPLICATION FORM, PDF, WORD, QUESTIONS LISTED, etc. |
| Questions | JSON array of application form questions extracted from website – we would use this in the application forms section, not the Funder Profiles. |
| Guidance | Funder-provided application guidance and tips for applicants |
| Important URLs | JSON array of key pages (guidance, forms, FAQs) |

## 2.4 Data Quality Summary

- Total funding opportunities: ~7,500

- Total foundations in Azure DB (including Charity Commission profile-only records for UKCat): ~11,000

- Foundations with websites monitored: ~5,000

- Confirmed active grantmaking programmes: ~4,500 (60%)

- Opportunities with funding focus: ~5,000 (66%)

- Opportunities with eligibility criteria: ~5,000 (66%)

- Opportunities with substantive funding amounts: ~2,400 (32%)

# 3. Recommended Architecture

## 3.1 Data Model: Foundation → Opportunities

We model two linked 1:many relationships: (1) funders → funding_opportunities, and (2) funding_opportunities → opportunity_analyses. This keeps ‘the pot of money’ as the unit of work, while allowing multiple analysis versions per opportunity over time.:

funders (existing Grants AI table, canonical)
  └── funding_opportunities (new table, 1:many)
       └── opportunity_analyses (new table, 1:many; per scrape run/model)

Note: opportunity-level RAG/embedding data already exists in our Azure database, but I think for now we do not need to integrate RAG retrieval or prompt-augmentation in this phase. Application improvements in this phase will come from using the structured opportunity and analysis data to drive drafting logic and templating.

This allows a single foundation (e.g., 'The Wellcome Trust') to have multiple funding opportunities (e.g., 'Discovery Awards', 'Career Development Awards', 'Collaborative Awards'), each with their own eligibility criteria and amounts. And this can be regularly updated.

## 3.2 Database Schema

-- Funding opportunities table (one per programme/pot)
CREATE TABLE funding_opportunities (
  id SERIAL PRIMARY KEY,
  funder_id INTEGER REFERENCES funders(id),
  opportunity_title VARCHAR(500),
  grantmaking BOOLEAN,
  classification_reason TEXT,
  funding_focus TEXT,
  eligibility_inclusion TEXT,
  eligibility_exclusion TEXT,
  funding_amounts TEXT,
  deadlines TEXT,
  application_process TEXT,
  form_type VARCHAR(100),
  questions JSONB,
  guidance TEXT,
  important_urls JSONB,
  date_captured DATE,
  source_url TEXT,
  created_at TIMESTAMPTZ DEFAULT NOW()
);

-- Opportunity analyses (one per opportunity per scrape session/model)
-- Note: current dataset analyses were produced using DeepSeek; the table is model-agnostic.
CREATE TABLE opportunity_analyses (
  id BIGSERIAL PRIMARY KEY,
  opportunity_id INTEGER REFERENCES funding_opportunities(id),
  scrape_run_id UUID,
  model VARCHAR(100),
  analysis_type VARCHAR(100),
  analysis_json JSONB,
  created_at TIMESTAMPTZ DEFAULT NOW()
);

CREATE INDEX idx_opportunity_analyses_opportunity_id
  ON opportunity_analyses (opportunity_id);

CREATE UNIQUE INDEX ux_opportunity_analyses_run
  ON opportunity_analyses (opportunity_id, scrape_run_id, model, analysis_type);

## 3.3 Data Synchronisation Strategy

Option A: PostgreSQL Logical Replication (Recommended)

PostgreSQL logical replication provides near real-time sync with minimal overhead. This is the recommended approach for continuous synchronisation.

- Publisher Setup (Azure VM): Configure wal_level=logical and create a PUBLICATION for the opportunities table

- Subscriber Setup (AWS): Create a SUBSCRIPTION to pull changes from the Azure source

- Funder Matching: On the AWS side, match incoming opportunities to Grants AI’s existing funder records by charity number (exact) where available, otherwise by normalised name; record unmatched items for manual review.

- Incremental Updates: Changes replicate in near real-time via WAL streaming

Option B: Scheduled ETL (Alternative)

If logical replication proves complex due to network constraints between Azure and AWS, a scheduled ETL job can sync data daily using a Python script that exports from Azure and imports to AWS.

# 4. Functional Requirements

## 4.1 Enhanced Funder Profiles

Funder profile pages should now show multiple funding opportunities where applicable:

- Opportunities List: Show all funding programmes for this foundation as expandable cards

- Per-Opportunity Details: Each card shows funding focus, eligibility, amounts, deadlines

- Application Actions: Users can start an application for a specific opportunity, not just the foundation as a whole.

- Data Freshness: Show 'Last updated: [Date Captured]' per opportunity

## 4.2 Improved Prospecting Algorithm

The prospecting algorithm should now operate primarily at the opportunity level, but incorporates funder-level signals (including UKCat) that apply to all opportunities from the same funder.

New Matching Logic

- Return “Best 120 funding opportunities” rather than “Best 120 funders”.

- A single funder may appear multiple times if it has multiple suitable programmes.

- Each prospect card shows the specific programme name plus the programme-level eligibility requirements.

User Onboarding: UKCat Capture (New)

- During sign-up (or when a charity number is first provided), look up the user charity’s Charity Commission profile and extract its UKCat categorisation.

- Store the user charity’s UKCat codes in the Grants AI database for ongoing use in prospecting.

- If no charity number is available (e.g., non-UK organisations), skip UKCat matching and fall back to semantic matching + manual tagging.

Eligibility Pre-Filtering

- Exclude opportunities whose exclusion criteria match the user’s charity type and/or beneficiary profile.

- Exclude opportunities with geographic restrictions that do not include the user’s area of operation.

- If opportunity-level exclusion criteria are incomplete, apply funder-level restrictions where available (and flag for lower confidence).

UKCat-Driven Candidate Retrieval and Scoring (Upgraded)

- Primary filter: use UKCat overlap between the user charity and funders to narrow the search space before deeper scoring.

  - Compute a UKCat similarity score (e.g., shared codes / weighted overlap) between:

    - the user charity’s UKCat codes (captured at sign-up), and

    - the funder’s UKCat codes (from Charity Commission profiles, including backfilled funders).

- Benefits: improves relevance and helps surface promising prospects even when only profile-level data is available (i.e., funders with no website crawl/opportunity extraction yet).

Enhanced Scoring

- Semantic match between user case for support and the opportunity’s Funding Focus (programme-level text where available).

- UKCat similarity score (as above) used both as a filter and a ranking feature.

- Grant size alignment (compare user ask to opportunity Funding Amounts).

- Application complexity score (e.g., form length, number of stages, evidence burden).

Notes

- UKCat is treated as a structured matching feature (high precision), not only a “nice-to-have” relevance hint.

- Where a funder has multiple opportunities, the funder’s UKCat score applies across all of its opportunities, while programme-specific text drives the final ranking order.

Addendum: minimal spec for the UKCat sign-up step (paste-ready)

UKCat Capture on Sign-Up (Implementation Summary)

- Input: charity_number (UK Charity Commission).

- Action: fetch Charity Commission profile → extract UKCat codes.

- Output: persist codes to organisation_ukcat_codes (or equivalent).

- Re-run: on sign-in monthly (or quarterly) to refresh codes if the Charity Commission updates categorisation.

# 5. Implementation Phases

## Phase 1: Data Integration

- Create funding_opportunities table with foreign key to funders

- Create opportunity_analyses table to store one or more analyses per opportunity per scrape run/model

- Build funder matching logic (prefer charity number exact match; fall back to normalised name and fuzzy match, with a manual review queue for low-confidence matches)

- Set up PostgreSQL logical replication or ETL sync

## Phase 2: Profile Enhancement

- Update funder profile API to return opportunities array

- Build frontend components to display multiple opportunities per funder

- Add opportunity-level application initiation

## Phase 3: Prospecting Improvements

- Incorporate UKCat categorisation as an additional structured signal for ranking and filtering (including Charity Commission profile-only funders).

- Refactor prospecting to return opportunities, not just funders

- Implement eligibility pre-filtering

- Add semantic matching using Funding Focus field

- A/B test against existing algorithm

# 6. Success Metrics

- Prospect Quality: Reduction in users marking prospects as 'not suitable' after viewing details

- Prospecting Discovery (UKCat): Increase in relevant prospects surfaced via UKCat categorisation (measured by click-through, saves, or conversion to outreach).

- Application Relevance: User satisfaction scores for generated applications (target: 4.5/5)

- Data Coverage: Percentage of active funders with enriched opportunity data (target: 60%+)

- Opportunity Matching: Users finding relevant programmes they wouldn't have discovered before

# 7. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Foundation name matching failures | High | Use fuzzy matching + manual review queue for unmatched records |
| Cross-cloud replication complexity | High | Fall back to scheduled ETL if logical replication fails |
| UI complexity with multiple opportunities | Medium | Design expandable cards; show summary view by default |
| Stale opportunity data | Medium | Display 'Date Captured' prominently; prioritise re-crawling for active programmes |

— End of Document —